PRODUCT CASE STUDY

RegCopilot

RAG-Powered Regulatory Intelligence Copilot

From Hours of Manual Regulatory Research to Instant, Citation-Verified AI Answers

Mehreen Himani

Senior Product Manager | Financial Services & AI

Capgemini | Ex-UBS | Ex-Credit Suisse | Ex-Standard Chartered

Live Demo: regcopilot.lovable.app

GitHub: github.com/mehreenhimani/regcopilot

May 2026

# Executive Summary

RegCopilot is a RAG-powered regulatory intelligence copilot built for compliance officers and legal teams working with EU financial regulation. It addresses a problem I observed repeatedly during my time at UBS, Credit Suisse, and Capgemini: compliance professionals spend hours manually searching across multiple regulatory documents to answer questions that should take seconds.

Key Technical Metrics 33,536 regulatory chunks indexed • 4 EU regulations (EU AI Act, DORA, AMLD6, GDPR) • Citation-verified answers • Full audit trail • 6 production-grade screens

The working MVP — built using Lovable, Supabase (pgvector), and Claude API — delivers instant, grounded answers to regulatory questions with source citations, a document library, citation verification, and an evaluation dashboard aligned to EU AI Act audit requirements. It is deployed live at regcopilot.lovable.app.

# 1. The Problem

## 1.1 The Regulatory Research Crisis

Financial regulation in the EU has never been more complex or more voluminous. Since 2020, four major regulatory frameworks have either been introduced or significantly updated: the EU AI Act (2024), DORA — Digital Operational Resilience Act (2022, in force 2025), the 6th Anti-Money Laundering Directive (2021), and continued GDPR enforcement with new guidance. Each framework runs to hundreds of pages. Each interacts with the others in non-obvious ways. And compliance teams are expected to navigate all of them simultaneously.

The traditional approach — keyword search across PDFs, maintaining internal regulatory wikis, engaging external legal counsel for interpretation — is slow, expensive, and error-prone. A senior compliance officer at a mid-sized fintech might spend 30-40% of their week on regulatory research that an AI-powered system could answer in seconds.

## 1.2 What I Observed at UBS and Capgemini

- Compliance teams maintained separate internal wikis for each regulation — outdated within weeks of a regulatory update

- Senior analysts spent 2-4 hours per week answering repetitive regulatory questions from junior colleagues

- No cross-regulation search existed — teams couldn't easily find where DORA and GDPR overlapped

- External legal counsel was engaged for questions that a well-indexed RAG system could answer instantly

- Audit preparation required manual compilation of regulatory citations — a process taking days

- New joiners took 3-6 months to develop regulatory fluency — no AI-assisted onboarding existed

## 1.3 The Product Opportunity

The Core Insight Compliance officers don't need more regulation. They need faster, more reliable access to the regulation they already have. A RAG system that indexes authoritative EU regulatory sources and returns citation-verified answers eliminates the research bottleneck without introducing hallucination risk.

# 2. Research & Market Context

## 2.1 The RegTech Landscape

| Competitor / Tool | Approach | Gap RegCopilot Addresses |
| --- | --- | --- |
| Thomson Reuters Practical Law | Curated legal commentary | Expensive, not AI-native, no conversational interface |
| Lexis+ AI | LLM over legal database | Broad legal focus, not EU fintech-specific |
| Compliance.ai | Regulatory change tracking | Change alerts only, no Q&A interface |
| Internal wikis (UBS/CS) | Manual, team-maintained | Always outdated, no semantic search |
| General ChatGPT/Claude | General LLM, no grounding | Hallucination risk, no citations, not audit-safe |
| RegCopilot | RAG over primary EU sources | Grounded, cited, auditable, EU fintech-specific |

## 2.2 Why RAG Is the Right Architecture

Retrieval-Augmented Generation (RAG) is the correct architectural choice for regulatory intelligence for three specific reasons:

- Grounding: Grounding: Every answer is anchored to retrieved document chunks — eliminating the hallucination risk that makes general LLMs unsuitable for compliance contexts

- Citation: Citation: Retrieved chunks are returned alongside answers, allowing users to verify the source — essential for regulatory defensibility

- Auditability: Auditability: Every query and retrieved chunk can be logged — satisfying EU AI Act requirements for high-risk AI audit trails

## 2.3 EU AI Act Implications for RegCopilot Itself

Regulatory intelligence tools used in compliance decision-making fall under the EU AI Act's high-risk AI classification. This means RegCopilot must itself comply with the regulations it helps users navigate — a requirement that shaped several design decisions:

| EU AI Act Requirement | RegCopilot Implementation |
| --- | --- |
| Explainability | Every answer shows retrieved source chunks and citation links |
| Human oversight | Analyst can verify, reject, or flag any AI-generated answer |
| Audit trail | All queries, retrieved chunks, and answers logged with timestamps |
| Accuracy documentation | Evaluation dashboard tracks answer quality metrics over time |
| Transparency | Model version, chunk count, and sync status visible in UI |

# 3. Solution Architecture

## 3.1 Product Vision

RegCopilot is a regulatory intelligence layer that sits between primary EU regulatory documents and the compliance professionals who need to act on them. It does not replace legal expertise — it eliminates the time spent on document retrieval so that expertise can focus on interpretation and decision-making.

## 3.2 Technical Architecture

| Component | Implementation |
| --- | --- |
| Document Ingestion | EU regulatory PDFs chunked into 33,536 semantic segments using sliding window with overlap |
| Vector Storage | Supabase with pgvector extension — stores embeddings for semantic similarity search |
| Retrieval Engine | Top-k semantic search over indexed chunks, returning most relevant regulatory passages |
| Answer Generation | Claude API generates grounded answers using retrieved chunks as context |
| Citation Engine | Retrieved chunk references surfaced alongside every answer for verification |
| Audit Logger | Every query, retrieval, and answer logged to Supabase with full metadata |
| Evaluation Dashboard | Tracks retrieval quality, answer relevance, and citation accuracy over time |
| Frontend | Lovable-built React application with 6 production-grade screens |

## 3.3 The 6-Screen Product Architecture

| Screen | Job-to-be-Done |
| --- | --- |
| 1. Query Interface | Let compliance officers ask natural language questions and receive instant, grounded regulatory answers |
| 2. Document Library | Give teams visibility into which regulations are indexed, their version, and last sync date |
| 3. Citation Verification | Let users drill into the specific regulatory passages that grounded each answer |
| 4. Audit Trail | Provide a complete, immutable log of all queries and AI decisions for regulatory inspection |
| 5. Evaluation Dashboard | Give product and compliance leads visibility into answer quality and retrieval accuracy |
| 6. Admin Panel | Allow administrators to manage indexed documents, sync schedules, and model settings |

## 3.4 Regulations Indexed

| Regulation | Scope | Chunks Indexed | Status |
| --- | --- | --- | --- |
| EU AI Act (2024) | AI system classification, high-risk requirements, audit obligations | ~8,500 | Active |
| DORA (2022/2554) | ICT risk, incident reporting, third-party oversight | ~9,200 | Active |
| AMLD6 (2021/1237) | AML obligations, beneficial ownership, criminal liability | ~7,800 | Active |
| GDPR (2016/679) | Data subject rights, processing obligations, Article 22 | ~8,036 | Active |

# 4. Metrics Framework

## 4.1 North Star Metric

North Star Regulatory Question Resolution Rate (RQRR): The percentage of compliance questions answered directly by RegCopilot without requiring escalation to external legal counsel or manual document search.

## 4.2 Full Metrics Framework

| Metric | Baseline | Target | MVP Status |
| --- | --- | --- | --- |
| Query resolution rate | 0% (manual only) | >80% | Architecture ready |
| Avg answer latency | 2-4 hours (manual) | <10 seconds | Achieved |
| Citation accuracy | N/A | >95% | Evaluation ongoing |
| Regulations indexed | 0 | 10+ | 4 live |
| Chunks indexed | 0 | 50,000+ | 33,536 |
| Audit log completeness | 0% | 100% | 100% |
| Analyst time saved/wk | 0 | 3-5 hours | Estimating |
| Hallucination rate | High (general LLM) | <2% | RAG mitigates |

# 5. Key Product Trade-offs

| Decision | Choice Made | Trade-off Accepted |
| --- | --- | --- |
| RAG vs fine-tuning | RAG over primary sources | Lower customisation vs. grounding and citation — RAG wins for compliance contexts where auditability is non-negotiable |
| Breadth vs depth | 4 regulations deeply indexed | Coverage vs quality — better to answer 4 regulations accurately than 20 poorly |
| Answer length | Concise + cited | Detail vs usability — long answers reduce compliance, shorter cited answers get used |
| Chunk size | Sliding window with overlap | Precision vs recall — overlap ensures context isn't lost at chunk boundaries |
| Model choice | Claude API | Cost vs quality — Claude's instruction-following and citation discipline outperforms alternatives for regulatory text |
| UI approach | Lovable (no-code) | Speed vs customisation — Lovable enabled a production-grade UI in days vs weeks of engineering |

# 6. What I Would Do Differently

## 6.1 If Building for Production

- Build a regulatory update pipeline — regulations change; a production system needs automated re-indexing when source documents are updated

- Add multi-language support — EU regulations exist in 24 languages; German-language queries are essential for the Stuttgart/Frankfurt compliance market

- Implement answer confidence scoring — beyond retrieval similarity, a confidence score on each answer helps users calibrate how much to rely on the AI response

- Build a feedback loop — analysts should be able to rate answer quality (thumbs up/down), feeding a continuous improvement pipeline for retrieval tuning

- Add cross-regulation conflict detection — identify where GDPR Article 22 and EU AI Act Article 13 create conflicting obligations, a high-value feature for compliance teams

## 6.2 If I Had More Time on the MVP

- Add a comparison mode — 'How does DORA's incident reporting differ from GDPR's breach notification?' as a structured side-by-side view

- Build a saved queries / favourites feature — compliance officers ask the same questions repeatedly; saved queries would dramatically improve daily utility

- Add export to PDF/Word — compliance teams need to document regulatory interpretations; one-click export of Q&A with citations would be the most-used feature

## 6.3 Product Lessons

Lesson 1: Grounding is table stakes in compliance AI. A general LLM that hallucinates regulatory citations is worse than no AI at all. The entire value of RegCopilot depends on RAG grounding. Every other feature is secondary.

Lesson 2: The audit trail is a product feature, not an afterthought. In regulated industries, the ability to show regulators exactly what the AI said, what it retrieved, and when, is a core product requirement. Building it in from day one changes the architecture.

Lesson 3: Index quality matters more than model quality. Garbage in, garbage out applies doubly to RAG. The 33,536 chunks are only useful if they are chunked correctly, with appropriate overlap, from authoritative primary sources. Chunking strategy is a product decision, not just an engineering one.

# 7. Portfolio Context

RegCopilot is the second project in my AI PM portfolio, complementing ComplianceIQ (AML alert triage). Together they cover the full compliance lifecycle:

| Project | Coverage |
| --- | --- |
| ComplianceIQ | Ongoing compliance monitoring — AI-powered AML alert triage, false positive reduction, analyst workflow |
| RegCopilot | Regulatory intelligence — RAG-powered Q&A over primary EU regulatory sources, citation-verified answers |

The combination demonstrates: AI product design across two distinct architectures (rule-based triage vs. RAG retrieval), compliance domain depth across AML, EU AI Act, DORA, GDPR, and AMLD6, and end-to-end product execution from problem definition to live deployed MVP.

# 8. Relevance to Target Roles

| Company | Why This Case Study Is Directly Relevant |
| --- | --- |
| N26 | Digital bank compliance teams navigate EU AI Act and AMLD6 daily — RegCopilot directly addresses their regulatory research burden |
| Wise | Cross-border payments require deep GDPR and AMLD6 expertise — a compliance copilot is a strategic capability for their legal team |
| Trade Republic | Scaling a retail investment platform under BaFin oversight means constant regulatory interpretation — RegCopilot saves analyst hours |
| Scalable Capital | Wealth management under EU AI Act high-risk classification — RegCopilot demonstrates understanding of their exact regulatory challenge |
| SAP / Celonis | Enterprise AI products for regulated industries require exactly this kind of RAG architecture and EU compliance expertise |

# 9. Links & Deliverables

| Deliverable | Link |
| --- | --- |
| Live Demo | https://regcopilot.lovable.app |
| GitHub Repository | https://github.com/mehreenhimani/regcopilot |
| ComplianceIQ (companion project) | https://complianceiq-aml-triage.vercel.app |
| LinkedIn | linkedin.com/in/mehreenhimani |

Built May 2026 | Lovable + Supabase + Claude API + pgvector